# Plan 01 — Master Backend Roadmap, Generic Reference Lookups API & README Sync

Project Repository: NewDiwanAsp.Net / Project | Plans Folder: plans

Architecture Governance: AGENTS.md | AGENT.md | knowledge.md | SRS v2.0

## 1. Master Backend Roadmap & Plan Index

This folder contains the 5-step execution plan to complete the .NET 10 Clean Architecture + DDD backend across all 10 Institutional Diwan modules:

| Plan Document | Target Scope & Modules | Key Deliverables |
| --- | --- | --- |
| 01-lookups-and-readme-sync.md (This Document) | Step 1: Lookups API & Docs Hygiene (All 24 LookupEntity tables + Stale READMEs) | LookupsController (/api/lookups/{lookup}), generic lookup CQRS slices, LOOKUP_MANAGE permission, and synchronization of stale README.md files. |
| 02-modules-01-to-04-completion.md | Step 2: Modules 01–04 Completion & Scope Authorization (Organization, Identity, Correspondence, Numbering) | InstitutionSettings get/update, UserDepartmentAssignment scope management, IUserContext + DepartmentScopeEvaluator & DocumentAccessEvaluator, ExternalOrganizations CRUD, document draft/participant/cancel commands, and full Numbering commands. |
| 03-module-05-document-movements.md | Step 3: Module 05 — Document Movements & Central Diwan Routing | DocumentMovementRepository, movement state-machine CQRS commands (Create, Send, Receive, Complete, Reject, Return, Redirect, Close), Central Diwan routing enforcement, and Department Inbox/Outbox/Tracking endpoints. |
| 04-modules-06-to-08-attachments-archiving-relations.md | Step 4: Modules 06, 07 & 08 — Attachments, Archiving & Relations | DocumentFileRepository + LocalFileStorageService + FileSignatureValidator (SHA-256), logical Archive/Unarchive + SavedSearch + scoped advanced search, and DocumentRelationRepository + cycle-checked relation endpoints. |
| 05-modules-09-to-10-audit-outbox-notifications.md | Step 5: Modules 09 & 10 — Audit Hash Chain, Outbox, SignalR & Jobs | TamperEvidentAuditInterceptor, InsertOutboxMessagesInterceptor, DateTimeProvider, Logging/Transaction pipeline behaviors, AuditLogRepository, NotificationRepository, OutboxProcessorJob, SignalRNotificationHub, and 4 recurring background jobs. |

## 2. Objective of Step 1

- Unblock Frontend & API Consumers on Reference Lookups: All 24 reference "code" strings across the domain were converted into integer-keyed LookupEntity tables in InstitutionalDiwan.Domain (Domain README) and seeded at startup via Infrastructure/DependencyInjection.cs. However, no HTTP endpoints currently expose these 24 lookup tables to institutionaldiwan.client. Step 1 implements the generic LookupsController and CQRS slices.

- Eliminate Documentation Drift (Golden Rule Compliance): Several parent README.md files still carry outdated "no code yet" banners or refer to NewDiwanDbContext instead of DiwanDbContext.cs. Step 1 brings all existing README.md files into 100% alignment with the actual code.

## 3. Part A — Generic Reference Lookups API (/api/lookups/{lookup})

### 3.1 Supported Reference Lookup Tables (24 Seeded Entities)

Every lookup entity derives from LookupEntity (Id, Desc, DescAr, IsActive, CreatedAt, Relabel, Activate, Deactivate):

- Module 01 (Organization): department-types (DepartmentType), numbering-modes (NumberingMode)

- Module 02 (Identity): user-scope-types (UserScopeType), assignment-types (AssignmentType), access-levels (AccessLevel)

- Module 03 (Correspondence): document-directions (DocumentDirection), document-types (DocumentType), document-status-types (DocumentStatusType), document-confidentiality-levels (DocumentConfidentialityLevel), document-priority-levels (DocumentPriorityLevel), participant-roles (ParticipantRole), participant-target-types (ParticipantTargetType), organization-types (OrganizationType)

- Module 04 (Numbering): document-number-statuses (DocumentNumberStatus), document-number-event-types (DocumentNumberEventType), numbering-reset-policies (NumberingResetPolicy)

- Module 05 (Movements): movement-types (MovementType), movement-statuses (MovementStatus), movement-step-statuses (MovementStepStatus), movement-event-types (MovementEventType)

- Module 06 (Attachments): storage-provider-types (StorageProviderType), document-file-types (DocumentFileType), file-storage-providers (FileStorageProvider)

- Module 07 (Archiving): archive-event-types (ArchiveEventType), archive-locations (ArchiveLocation)

- Module 08 (Relations): document-relation-types (DocumentRelationType), relation-action-types (RelationActionType)

- Module 09 (Audit): audit-action-types (AuditActionType), audit-entity-types (AuditEntityType)

- Module 10 (Notifications): notification-types (NotificationType), notification-priorities (NotificationPriority), notification-channels (NotificationChannel), notification-outbox-statuses (NotificationOutboxStatus)

### 3.2 Layer-by-Layer Implementation Tasks

| Layer | File Path to Create / Modify | Action & Responsibility |
| --- | --- | --- |
| Domain | InstitutionalDiwan.Domain/Common/Permissions.cs | Add public const string LookupManage = "LOOKUP_MANAGE"; and include it in Permissions.All. |
| Domain | InstitutionalDiwan.Domain/Errors/DomainErrors.cs | Add DomainErrors.Lookup.UnknownCatalog(string lookup), DomainErrors.Lookup.EntryNotFound(string lookup, int id), DomainErrors.Lookup.IdAlreadyExists(string lookup, int id) (ErrorType.Conflict), and DomainErrors.Lookup.EntryInUse(string lookup, int id) (ErrorType.Conflict). |
| Domain | InstitutionalDiwan.Domain/Repositories/IDomainRepositories.cs | Add ILookupRepository interface supporting generic/catalog-keyed operations: ListAsync(string lookupKey, bool includeInactive, CancellationToken), GetByIdAsync(string lookupKey, int id, CancellationToken), AddAsync(string lookupKey, int id, string desc, string descAr, CancellationToken), RelabelAsync(...), SetActiveStateAsync(...), and IsInUseAsync(string lookupKey, int id, CancellationToken). |
| Infrastructure | InstitutionalDiwan.Infrastructure/Persistence/Seed/PermissionSeeder.cs | Seed the LOOKUP_MANAGE permission row and grant it to the system ADMIN role in RoleSeeder.cs. |
| Infrastructure | InstitutionalDiwan.Infrastructure/Persistence/Repositories/LookupRepository.cs | Implement ILookupRepository against DiwanDbContext.cs using a deterministic route-segment registry mapping each kebab-case lookup slug to its DbSet<TLookup>() and reference-in-use check. Register in Infrastructure/DependencyInjection.cs. |
| Application | InstitutionalDiwan.Application/Features/Lookups/ | Create LookupEntryResponse(int Id, string Desc, string DescAr, bool IsActive, DateTime CreatedAt), ListLookupEntriesQuery, GetLookupEntryByIdQuery, CreateLookupEntryCommand + validator, RelabelLookupEntryCommand + validator, DeactivateLookupEntryCommand (checks IsInUseAsync → 409 Conflict if referenced), and ActivateLookupEntryCommand. |
| Server | InstitutionalDiwan.Server/Contracts/Lookups/LookupContracts.cs | Define CreateLookupEntryRequest(int Id, string Desc, string DescAr) and RelabelLookupEntryRequest(string Desc, string DescAr). |
| Server | InstitutionalDiwan.Server/Controllers/LookupsController.cs | Expose GET /api/lookups/{lookup}?includeInactive=false, GET /api/lookups/{lookup}/{id:int}, POST /api/lookups/{lookup}, PUT /api/lookups/{lookup}/{id:int}, PATCH /api/lookups/{lookup}/{id:int}/deactivate, and PATCH /api/lookups/{lookup}/{id:int}/activate. Guard reads with [Authorize] and writes with [Authorize(Policy = Permissions.LookupManage)]. |
| Tests | InstitutionalDiwan.Tests/Application/LookupHandlerTests.cs | Add unit and SQLite in-memory tests covering listing active/inactive entries, unknown lookup slug → 404, duplicate ID → 409, relabeling, and deactivating an in-use lookup → 409 Conflict. |

## 4. Part B — Stale README.md Synchronization

Per the Golden Rule in AGENT.md, update the following README.md files so no file falsely reports implemented components as missing:

- InstitutionalDiwan.Application/README.md: Replace the stale Scaffolding only — no code yet status with the actual implemented state (DependencyInjection.cs, ValidationPipelineBehavior.cs, Abstractions/Messaging, Abstractions/Authentication, and live feature slices).

- InstitutionalDiwan.Application/Abstractions/README.md & Behaviors/README.md: Mark Messaging/, Authentication/ (IJwtProvider, IPasswordHasher), and ValidationPipelineBehavior as ✅ Implemented.

- InstitutionalDiwan.Infrastructure/README.md & Persistence/README.md: Remove obsolete notes about NewDiwan.* namespaces not compiling, update the repository count to 11/16 (12/17 after LookupRepository), and reference DiwanDbContext.cs accurately.

- InstitutionalDiwan.Server/README.md & Server/Extensions/README.md: Remove the outdated Current Program.cs snippet that says DI/Auth/MediatR are not wired, and mark ResultExtensions.cs, DatabaseExtensions.cs, AuthenticationExtensions.cs, and OpenApiExtensions.cs as ✅ Implemented.

## 5. Verification Checklist

- dotnet build InstitutionalDiwan.slnx succeeds with 0 warnings and 0 errors.

- dotnet test InstitutionalDiwan.slnx passes all existing tests plus the new LookupHandlerTests and PermissionSeederTests.

- Every modified folder's README.md has an updated Contents table, Implementation status table, and dated Change Log entry.