# Plan 02 — Completing Modules 01–04 & Three-Tier Scope Authorization

Project Repository: NewDiwanAsp.Net / Project | Plans Folder: plans

Module Specifications: Module 01 Spec | Module 02 Spec | Module 03 Spec | Module 04 Spec | DDD-REVIEW.md

## 1. Objective

While core CRUD slices for Departments, Users, Roles, Employees, AccessGrants, Documents, and NumberingRegistries are already live in InstitutionalDiwan.Application/Features, several foundational capabilities across Modules 01–04 remain unimplemented. Completing them is a prerequisite for Document Movements (Module 05) and Scoped Archiving/Search (Module 07).

## 2. Module 01 — Organization: Institution Settings (INSTITUTION_SETTINGS)

Per Module 01 Spec, the singleton InstitutionSetting aggregate designates the Central Diwan root department, its responsible employee, default numbering mode, reset policy, and default timezone (Asia/Damascus).

| Layer | File Path to Create / Modify | Action & Responsibility |
| --- | --- | --- |
| Domain | InstitutionalDiwan.Domain/Repositories/IDomainRepositories.cs | Add IInstitutionSettingRepository (GetSingletonAsync, Add, Update). |
| Infrastructure | InstitutionalDiwan.Infrastructure/Persistence/Repositories/InstitutionSettingRepository.cs | Implement IInstitutionSettingRepository on DiwanDbContext.cs and seed default institution settings in Seed/InstitutionSettingSeeder.cs. |
| Application | InstitutionalDiwan.Application/Features/Organization/InstitutionSettings/ | Implement GetInstitutionSettingsQuery and UpdateInstitutionSettingsCommand (validates that the designated Central Diwan department has DepartmentType.CentralDiwanId and ParentDepartmentId == null, and requires a documented transfer reason when changing the Central Diwan). |
| Server | InstitutionalDiwan.Server/Controllers/InstitutionSettingsController.cs | Expose GET /api/institution-settings and PUT /api/institution-settings guarded by DEPARTMENT_MANAGE. |

## 3. Module 02 — Identity & Three-Tier Access Control (Infrastructure/Authorization)

Per Module 02 Spec and Infrastructure/Authorization/README.md, access control combines RBAC permissions, organizational department scope, and document-level access grants.

| Layer | File Path to Create / Modify | Action & Responsibility |
| --- | --- | --- |
| Application | InstitutionalDiwan.Application/Abstractions/Authentication/IUserContext.cs | Define IUserContext (Guid UserId, Guid PrimaryDepartmentId, int ScopeTypeId, IReadOnlySet<string> Permissions) and IDepartmentScopeEvaluator / IDocumentAccessEvaluator. |
| Infrastructure | InstitutionalDiwan.Infrastructure/Authentication/UserContext.cs | Implement IUserContext reading JWT claims from IHttpContextAccessor. |
| Infrastructure | InstitutionalDiwan.Infrastructure/Authorization/DepartmentScopeEvaluator.cs | Evaluate whether a target DepartmentId is accessible via the caller's PrimaryDepartmentId, active UserDepartmentAssignment (expanding descendants via IDepartmentRepository.GetDescendantIdsAsync when IncludeSubtree = true), or institution-wide ScopeType. |
| Infrastructure | InstitutionalDiwan.Infrastructure/Authorization/DocumentAccessEvaluator.cs | Evaluate whether the caller can VIEW, DOWNLOAD, FORWARD, or MANAGE a document based on organizational scope, movement participation, confidentiality level, and active DocumentAccessGrant.IsCurrentlyValid(utcNow). |
| Application | InstitutionalDiwan.Application/Features/Identity/Users/ | Add AssignUserDepartmentScopeCommand (starts a temporal UserDepartmentAssignment), EndUserDepartmentScopeCommand, and GetUserEffectivePermissionsQuery. |
| Server | InstitutionalDiwan.Server/Controllers/UsersController.cs | Add POST /api/users/{userId:guid}/department-assignments, DELETE /api/users/{userId:guid}/department-assignments/{assignmentId:guid}, and GET /api/users/{userId:guid}/effective-permissions. |

## 4. Module 03 — Correspondence: Full Document Lifecycle & External Organizations

Per Module 03 Spec, DocumentsController.cs currently supports immediate registration (POST /api/documents) and basic reads. Complete the remaining correspondence workflows:

| Layer | File Path to Create / Modify | Action & Responsibility |
| --- | --- | --- |
| Domain / Infra | ExternalOrganizationRepository.cs | Implement IExternalOrganizationRepository (GetByIdAsync, GetByCodeAsync, ListAllAsync, Add) and register in Infrastructure/DependencyInjection.cs. |
| Application | InstitutionalDiwan.Application/Features/Correspondence/ExternalOrganizations/ | Implement CreateExternalOrganizationCommand (validates email/phone format and uniqueness of code), UpdateExternalOrganizationCommand, DeactivateExternalOrganizationCommand, ActivateExternalOrganizationCommand, ListExternalOrganizationsQuery, and GetExternalOrganizationByIdQuery. |
| Application | InstitutionalDiwan.Application/Features/Correspondence/Documents/ | Implement CreateDraftDocumentCommand (saves in DRAFT state without consuming an official number), UpdateDraftMetadataCommand (only DRAFT editable → Correspondence.OnlyDraftEditable), RegisterDocumentCommand (transitions DRAFT → REGISTERED and issues official number), AddDocumentParticipantCommand (enforces ParticipantTarget invariant and at most one ExternalOrganization per document), CancelDocumentCommand (requires reason, blocked if HasActiveMovementsAsync is true), GetDocumentDetailsQuery, and GetDocumentTimelineQuery. |
| Server | DocumentsController.cs & ExternalOrganizationsController.cs | Add POST /api/documents/drafts, PUT /api/documents/{id:guid}, POST /api/documents/{id:guid}/register, POST /api/documents/{id:guid}/participants, POST /api/documents/{id:guid}/cancel, GET /api/documents/{id:guid}/timeline, and /api/external-organizations CRUD endpoints. |

## 5. Module 04 — Official Numbering: Registries & Number Lifecycle

Per Module 04 Spec, NumberingRegistriesController.cs currently only exposes GET endpoints. Add write and history operations:

| Layer | File Path to Create / Modify | Action & Responsibility |
| --- | --- | --- |
| Application | InstitutionalDiwan.Application/Features/Numbering/Registries/ | Implement CreateNumberingRegistryCommand, UpdateNumberingRegistryCommand (locks template modification once numbers have been issued from the registry), DeactivateNumberingRegistryCommand, and ActivateNumberingRegistryCommand. |
| Application | InstitutionalDiwan.Application/Features/Numbering/Numbers/ | Implement IssueOfficialNumberCommand (allocates gap-free sequence from NumberingRegistry.AllocateNextSequence(year) and records DocumentNumberHistory), CancelOfficialNumberCommand (requires reason; cancelled number is never reused), ReplaceOfficialNumberCommand (links replacement number and records correction history), and GetDocumentNumberHistoryQuery. |
| Server | NumberingRegistriesController.cs & DocumentNumbersController.cs | Add POST /api/numbering/registries, PUT /api/numbering/registries/{id:guid}, POST /api/documents/{documentId:guid}/numbers/issue, POST /api/documents/{documentId:guid}/numbers/{numberId:guid}/cancel, POST /api/documents/{documentId:guid}/numbers/{numberId:guid}/replace, and GET /api/documents/{documentId:guid}/numbers/history guarded by NUMBERING_MANAGE / NUMBERING_VIEW. |

## 6. Verification & Testing

- Add xUnit test suites in InstitutionalDiwan.Tests: InstitutionSettingsHandlerTests, DepartmentScopeEvaluatorTests, DocumentAccessEvaluatorTests, ExternalOrganizationHandlerTests, DocumentLifecycleHandlerTests, and OfficialNumberLifecycleHandlerTests.

- Update README.md in every modified folder per AGENT.md.