# Plan 03 — Module 05: Document Movements & Central Diwan Mandatory Routing

Project Repository: NewDiwanAsp.Net / Project | Plans Folder: plans

Module Specifications: Module 05 Spec (Document Movements) | DDD-REVIEW.md | Application/Features README

## 1. Objective & Architectural Rules

Module 05 governs how documents move across departments and employees. The domain aggregate DocumentMovement (with child DocumentMovementStep and immutable DocumentMovementEvent) is already implemented in InstitutionalDiwan.Domain/Entities/Movements. This step implements the persistence repository, CQRS command/query slices, Central Diwan hub enforcement, and REST endpoints.

- Mandatory Central Diwan Hub: Per Module 05 Spec, any inter-departmental movement between two distinct non-Central-Diwan departments must route through the Central Diwan root department (configured in INSTITUTION_SETTINGS).

- Single Active Movement per Document: A document may have at most one active movement at any time (checked via IDocumentMovementRepository.HasActiveMovementsAsync(documentId)).

- Immutable History & Rejection Routing: Completed movement steps cannot be mutated. When a receiving department rejects a step, the movement requires a rejection reason and routes back to the Central Diwan for administrative resolution.

## 2. Layer-by-Layer Implementation Tasks

| Layer | File Path to Create / Modify | Action & Responsibility |
| --- | --- | --- |
| Infrastructure | InstitutionalDiwan.Infrastructure/Persistence/Repositories/DocumentMovementRepository.cs | Implement IDocumentMovementRepository declared in IDomainRepositories.cs: load DocumentMovement with Steps and Events, implement HasActiveMovementsAsync(Guid documentId), GetActiveByDocumentIdAsync(Guid documentId), ListDepartmentInboxAsync(Guid departmentId, ...), and ListDepartmentOutboxAsync(Guid departmentId, ...). Register in Infrastructure/DependencyInjection.cs. |
| Application (Commands) | InstitutionalDiwan.Application/Features/Movements/Commands/ | Implement the 8 CQRS command slices: 1. CreateMovementCommand: Opens a new movement for a REGISTERED document (rejects if an active movement already exists; transitions document status to IN_MOVEMENT). 2. SendMovementCommand: Dispatches the active step; enforces that cross-department transfers either originate from or target the Central Diwan department. 3. ReceiveMovementStepCommand: Records formal receipt by the receiving department/user. 4. CompleteMovementStepCommand: Marks the active step completed with action notes. 5. RejectMovementStepCommand: Requires a rejection reason, records MovementRejected, and redirects/returns the movement to Central Diwan. 6. ReturnMovementToSenderCommand: Returns the step to the sending department for clarification/completion. 7. RedirectMovementCommand: Central Diwan / authorized user appends the next numbered DocumentMovementStep to forward the document to its destination department. 8. CloseMovementCommand / CancelMovementCommand: Finalizes or cancels the movement and updates the parent Document status. |
| Application (Queries) | InstitutionalDiwan.Application/Features/Movements/Queries/ | Implement: 1. GetDepartmentInboxQuery: Returns incoming steps for a department within the caller's DepartmentScopeEvaluator scope. 2. GetDepartmentOutboxQuery: Returns outgoing steps sent by the department. 3. GetMovementTrackingChainQuery: Returns the full chronological chain of Steps and Events for a document or movement ID. |
| Server | InstitutionalDiwan.Server/Contracts/Movements/MovementContracts.cs | Define request/response DTO records: CreateMovementRequest, SendMovementRequest, CompleteMovementStepRequest, RejectMovementStepRequest, RedirectMovementRequest, MovementResponse, MovementStepResponse, and MovementEventResponse. |
| Server | InstitutionalDiwan.Server/Controllers/MovementsController.cs | Expose REST endpoints under /api/movements and /api/departments/{departmentId:guid}/inbox & /outbox: - POST /api/movements (Create & Send) - POST /api/movements/{movementId:guid}/send - POST /api/movements/{movementId:guid}/steps/{stepId:guid}/receive - POST /api/movements/{movementId:guid}/steps/{stepId:guid}/complete - POST /api/movements/{movementId:guid}/steps/{stepId:guid}/reject - POST /api/movements/{movementId:guid}/steps/{stepId:guid}/return - POST /api/movements/{movementId:guid}/redirect - POST /api/movements/{movementId:guid}/close - GET /api/documents/{documentId:guid}/movements (Tracking chain) - GET /api/departments/{departmentId:guid}/inbox & /outbox |

## 3. Concurrency & Error Mapping

- Optimistic Concurrency: DOCUMENT_MOVEMENTS is configured with a SQL Server RowVersion column. Map DbUpdateConcurrencyException to 409 Conflict via ConcurrencyException in GlobalExceptionHandlingMiddleware.cs.

- Domain Error Mapping: Invalid state transitions (e.g., completing an unreceived step or creating a second active movement) return DomainErrors.Movements.* and map cleanly via ResultExtensions.cs.

## 4. Verification & Testing

- Add FakeDocumentMovementRepository.cs in InstitutionalDiwan.Tests/Support.

- Add xUnit tests in InstitutionalDiwan.Tests/Application covering: Central Diwan routing enforcement, single active movement constraint, step receive/complete/reject/redirect transitions, and inbox/outbox queries.

- Update README.md in Repositories/, Features/, Controllers/, and Contracts/.